CampusPulse

1.Overview

There is often poor electricity management in schools. Classrooms may be empty, but fans and lights remain on. CampusPulse is a smart classroom and energy management system that uses the Internet of Things. It detects if people are in the classroom and adjusts electrical devices to save energy. This system relies on an ESP32 microcontroller, a PIR sensor to detect movement, a DHT22 sensor to measure temperature and humidity, and a BH1750 sensor to check light levels.

The collected data is sent to a web application built with Django and stored in a MySQL database. Administrators can view this information on a dashboard. This helps them monitor classroom occupancy, temperature, humidity, light levels, and device performance.

The system is built with the ESP32, IoT sensors, the Django framework, and MySQL databases. It can be deployed on cloud platforms like Render or AWS for remote monitoring and control. This solution aims to cut energy waste, improve classroom management, reduce operational costs, and create opportunities for more smart campus and energy management systems.

2.Planned Tasks

2.1Week 1:23-07-26-29-07-26

- Project Requirement Analysis

Study the project requirements and identify the functional and non-functional requirements.

- Research IoT Hardware Components

Study the ESP32, PIR sensor, DHT22, BH1750, and relay module to understand their operation and integration.

- Set Up the Django Project

Create the Django project structure and configure the development environment.

- Configure the MySQL Database

Create the database and connect it with the Django project.

- Implement Admin Authentication

Develop a secure login and logout mechanism for administrators.

- Design the Login Interface

Create a responsive and user-friendly login page.

- Develop the Basic Dashboard Layout

Design the sidebar, navigation bar, and main dashboard structure.

- Create Dashboard Summary Cards

Develop cards to display temperature, humidity, occupancy, and light intensity.

- Refine the Dashboard User Interface

Improve responsiveness, spacing, typography, and overall user experience.

- Create the Sensor Reading Model

Design the database model for storing sensor readings.

- Register Models in Django Admin

Enable sensor data management through the Django Admin panel.